Current Sprint Period: [02.09.26 – 02.13.26]

## 2. Group Members:

- Quinn Daniels

- Ronan Eanes

- Kaleb McKinney

- Jacob Robidas

- Eloghosa (Dominic) Erhabor

## 3. Sprint Goal

  - (User stories chosen for the sprint, and other activities)

- Environment Setup

- Trello Board Setup

- GitHub Setup

## 4. Total Sprint duration in hours (used in sprint planning):

- E.g. 4 members in team * (2 Hours/Class * 2 Classes/Week + [ X ] external_Hours/Week) * 1 Week/Sprint = 24 man-hours available for the sprint.

  - 4 * ((2 * 1)) * (1) + 3=  11 man-hours available for the sprint

## 5. List of Tasks Performed:

| ### Environment Setup |  |  |  | Highest |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | The Team |  | Planned: | 1 Hours |
| Status: | In-progress |  | Actual: | 3 Hours |
| Details: |  | The team needs to get to Visual Studio Community 2026 and utilize .NET v10 |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Updating took longer than expected |  |  |
| Solutions Applied: |  | Be patient |  |  |
| Lessons Learned: |  | Get everyone on the same page sooner, so updates can be done outside of class. |  |  |

| Trello Board Setup |  |  |  | Highest |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Jacob Robidas |  | Planned: | 1 Hours |
| Status: | Completed |  | Actual: | 1 Hours |
| Details: |  | (Optional) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Unexpected increase in items due to misunderstanding of what defines a backlog item. |  |  |
| Solutions Applied: |  | Professor explained what defines a backlog item. |  |  |
| Lessons Learned: |  | Just because the item won’t show in the final product, it is still a part of the development process and therefore should be included in the backlog. |  |  |

| GitHub Setup |  |  |  | Highest |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Kaleb McKinney |  | Planned: | 0.5 Hours |
| Status: | Completed |  | Actual: | 0.2 Hours |
| Details: |  | (Optional) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | N/A |  |  |
| Solutions Applied: |  | N/A |  |  |
| Lessons Learned: |  | N/A |  |  |

## 6. Sprint review:

  - Was the sprint goal achieved? Yes/No: Provide details.

    - Most, if not all, of the initial setup is complete. No functionality has been added to the project, but the starting point is ready for next Sprint.

  - Feedback from Customers/Stake holders/Product owner, etc.

    - Getting the setup ready is important, so spending this first Sprint to get the baseline ready is good.

  - Focus for next sprint

    - Get basic functionality (CRRUD) implemented and working.

## 7. Sprint retrospective:

  - Changes to the Scrum process, if any, that the team likes to make to the following sprints.

    - Adding an extra Scrum meeting, so that we have a better record of where the team is at in the development process.

  - Other planned adjustments.

    - [text]

## 8. Additional information, as appropriate.

  - Daily Scrum meetings summary

    - [02.12.26]:

- Quinn

  - What has been done over the last sprint period?

    - Setup a (mostly reliable) development environment using a home computer.

    - Confirmed compatibility between hardware and emulator.

    - Researched integration between SQLite and Maui

  - Any Challenges/Problems?

    - Laptop issues. Primarily storage based.

  - What do you intend to do during this period?

    - Setup a SQLite database with .NET Maui.

    - Implement ERD.

- Ronan

  - What has been done over the last sprint period?

    - Worked on Trello board.

  - Any Challenges/Problems?

    - GitHub linked to wrong Visual Studio.

  - What do you intend to do during this period?

    - Once database is setup, work with team to get CRRUD functionality.

- Kaleb

  - What has been done over the last sprint period?

    - Created a GitHub repo.

  - Any Challenges/Problems?

    - Android emulator not working yet.

  - What do you intend to do during this period?

    - Start altering base app to represent the actual project.

- Eloghosa

  - What has been done over the last sprint period?

    - Setup Visual Studio to integrate with GitHub.

  - Any Challenges/Problems?

    - New laptop needs to be set up properly.

  - What do you intend to do during this period?

    - Create the initial project in VS.

  - Progress made and contributions of each member

    - Eloghosa, Kaleb, Ronan, and Quinn all setup their environments for the project.

    - Kaleb set up the GitHub repo.

    - Jacob set up the Trello board.

## ⭐Deliverables

- Exported copy of your Scrum board (Trello / Planner / Github / ...) in excel format.

- Report length: 2-3 pages single spaced 10-12 point font.