Current Sprint Period: [03.24.26 – 03.26.26]

## 2. Group Members (with Attendance):

| Group Member | Tuesday | Thursday | Notes (Optional) |
| --- | --- | --- | --- |
| Quinn Daniels | ☒ | ☐ | Attempted an all-nighter, too tired to drive safely |
| Ronan Eanes | ☒ | ☐ | Stayed up too late doing homework. Couldn’t make it to class |
| Dominic Erhabor | ☒ | ☐ | No reason given for missing |
| Kaleb McKinney | ☒ | ☒ |  |
| Jacob Robidas | ☒ | ☒ |  |

## 3. Sprint Goal

  - (User stories chosen for the sprint, and other activities)

- As a User, I want to favorite certain entries, so I can find them more easily.

- As a User, I want to view the details of a person, so I can see more information about them.

- As a User, I want to add details to a person, so I can keep track of and remember more information.

- As a User, I want to delete a person, so I can remove people from the list who I don’t interact with anymore and declutter the list.

## 4. Total Sprint duration in hours (used in sprint planning):

- E.g. 5 members in team * (2 Hours/Class * 2 Classes/Week + [ X ] external_Hours/Week) * 1 Week/Sprint = 32 man-hours available for the sprint.

  - 5 * ((2 * 1) + [ 3 ] ) * (1) =  [ 17 ] man-hours available for the sprint

## 5. List of Tasks Performed:

| ### Person Details Page |  |  |  | High |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Kaleb McKinney |  | Planned: | 2 Hours |
| Status: | Completed |  | Actual: | ~2 Hours |
| Details: |  | (Optional) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | [text] |  |  |
| Solutions Applied: |  | [text] |  |  |
| Lessons Learned: |  | [text] |  |  |

| Create Block Components |  |  |  | High |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Kaleb McKinney |  | Planned: | 1 Hours |
| Status: | Completed |  | Actual: | 0.75 Hours |
| Details: |  | (Optional) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | [text] |  |  |
| Solutions Applied: |  | [text] |  |  |
| Lessons Learned: |  | [text] |  |  |

| Dark mode Implementation |  |  |  | Low |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Ronan Eanes |  | Planned: | 0.5 Hours |
| Status: | Completed |  | Actual: | 0.5 Hours |
| Details: |  | (Optional) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | [text] |  |  |
| Solutions Applied: |  | [text] |  |  |
| Lessons Learned: |  | [text] |  |  |

| Favorite Button for Person Objects |  |  |  | Medium |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Ronan Eanes |  | Planned: | 0.5 Hours |
| Status: | Completed |  | Actual: | 0.5 Hours |
| Details: |  | (Optional) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | [text] |  |  |
| Solutions Applied: |  | [text] |  |  |
| Lessons Learned: |  | [text] |  |  |

## 6. Sprint review:

  - Was the sprint goal achieved? Yes/No: Provide details.

    - No, with most members out for the second meeting, we were not able to get all of the goals achieved.

  - Feedback from Customers/Stake holders/Product owner, etc.

    - Dominic is the product owner and he was not present at the second meeting and he did not respond to the message on Discord, so I was unable to get any feedback from him.

  - Focus for next sprint

    - For the next sprint, we plan to focus on First Way principles and get things like testing automated.

## 7. Sprint retrospective:

  - Changes to the Scrum process, if any, that the team likes to make to the following sprints.

    - N/A

  - Other planned adjustments.

    - N/A

## 8. Additional information, as appropriate.

  - Daily Scrum meetings summary

    - [03.24.26]:

- Spring Break

  - No work done over the break.

    - [03.26.26]:

- Dominic

  - What has been done over the last sprint period?

    - Was not present and did not answer the question when asked on Discord.

  - Any Challenges/Problems?

    - Was not present and did not answer the question when asked on Discord.

  - What do you intend to do during this period?

    - Was not present and did not answer the question when asked on Discord.

- Ronan

  - What has been done over the last sprint period?

    - Worked on dark mode functionality and checked contrast to ensure elements are easily visible.

    - Created a favoriting feature for Person objects.

    - Implemented a sorting feature based on whether a Person is favorited or not.

  - Any Challenges/Problems?

    - N/A

  - What do you intend to do during this period?

    - N/A

- Kaleb

  - What has been done over the last sprint period?

    - Completed the details page for Person object.

    - All Block objects have components/partial views.

  - Any Challenges/Problems?

    - N/A

  - What do you intend to do during this period?

    - Get details page to display the Blocks created for a Person object.

- Quinn

  - What has been done over the last sprint period?

    - Was not present and did not answer the question when asked on Discord.

  - Any Challenges/Problems?

    - Was not present and did not answer the question when asked on Discord.

  - What do you intend to do during this period?

    - Was not present and did not answer the question when asked on Discord.

  - Progress made and contributions of each member

    - Kaleb created the Details page and began work on Edit Person page.

    - Ronan worked on visuals and implementation of sorting through a favorite system.

## ⭐Deliverables

- Exported copy of your Scrum board (Trello / Planner / Github / ...) in excel format.

- Report length: 2-3 pages single spaced 10-12 point font.