Current Sprint Period: [04.06.MO – 04.10.FR]

## 2. Group Members (with Attendance):

| Group Member | Tuesday | Thursday | Notes (Optional) |
| --- | --- | --- | --- |
| Quinn Daniels | ☒ | ☒ |  |
| Ronan Eanes | ☒ | ☒ |  |
| Dominic Erhabor | ☐ | ☒ |  |
| Kaleb McKinney | ☒ | ☒ |  |
| Jacob Robidas | ☒ | ☒ |  |

## 3. Sprint Goal

  - (User stories chosen for the sprint, and other activities)

- Automate testing

- Full CRRUD

## 4. Total Sprint duration in hours (used in sprint planning):

- E.g. 5 members in team * (2 Hours/Class * 2 Classes/Week + [ X ] external_Hours/Week) * 1 Week/Sprint = 32 man-hours available for the sprint.

  - 5 * ((2 * 1) + [ X ] ) * (1) =  [ Y ] man-hours available for the sprint

## 5. List of Tasks Performed:

| ### Writing Unit Testing |  |  |  | [Should] |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Jacob |  | Planned: | 4x Hours |
| Status: | [In-progress] |  | Actual: | Xx Hours |
| Details: |  | -getting through all possible unit tests (person, room) this and next sprint - Possibly doing tests for blocks |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | - frameworks issue Making a couple changes outside of test project (Person table not found), second constructor for DexContextthe test |  |  |
| Solutions Applied: |  | Restarted visual studio, allowed it to refresh |  |  |
| Lessons Learned: |  | [text] |  |  |

| Making Rooms feature functionality |  |  |  | [Priority] |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Kaleb |  | Planned: | 4x Hours |
| Status: | [Completed / In-progress / Postponed / Dropped ...] |  | Actual: | Xx Hours |
| Details: |  | (Optional) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | If i add one person at a time, it works, but if i add multiple at a time, it looks like it works, but it trips an error |  |  |
| Solutions Applied: |  | [text] |  |  |
| Lessons Learned: |  | [text] |  |  |

|  |  |  |  | [Priority] |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | [Owner(s)] |  | Planned: | Xx Hours |
| Status: | [Completed / In-progress / Postponed / Dropped ...] |  | Actual: | Xx Hours |
| Details: |  | (Optional) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | [text] |  |  |
| Solutions Applied: |  | [text] |  |  |
| Lessons Learned: |  | [text] |  |  |

| ### [Task] |  |  |  | [Priority] |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | [Owner(s)] |  | Planned: | Xx Hours |
| Status: | [Completed / In-progress / Postponed / Dropped ...] |  | Actual: | Xx Hours |
| Details: |  | (Optional) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | [text] |  |  |
| Solutions Applied: |  | [text] |  |  |
| Lessons Learned: |  | [text] |  |  |

| ### [Task] |  |  |  | [Priority] |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | [Owner(s)] |  | Planned: | Xx Hours |
| Status: | [Completed / In-progress / Postponed / Dropped ...] |  | Actual: | Xx Hours |
| Details: |  | (Optional) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | [text] |  |  |
| Solutions Applied: |  | [text] |  |  |
| Lessons Learned: |  | [text] |  |  |

## 6. Sprint review:

  - Was the sprint goal achieved? Yes/No: Provide details.

    - Somewhat Yes. While we may not have achieved full CRRUD, we made substantial progress in that area. More importantly, we have achieved levels of automation that are immediate successes. One more week of this, and we will likely have a fully complete pipeline

  - Feedback from Customers/Stake holders/Product owner, etc.

    - N/A

  - Focus for next sprint

    - Finishing up automation and beginning polishing

## 7. Sprint retrospective:

  - Changes to the Scrum process, if any, that the team likes to make to the following sprints.

    - N/A

  - Other planned adjustments.

    - GitHub Issues to Trello sync

## 8. Additional information, as appropriate.

  - Daily Scrum meetings summary

    - [04.07.TU]: (

- Jacob

  - What has been done over the last sprint period?

    - Worked on Unit Testing and completed the ReadPerson tests

    - Found a resource explaining how to automate xUnit tests using GitHub Actions

  - Challenges:

    - Some changes needed to be made throughout the project to accommodate the tests

    - None of these should break anything, but if something crops up, let me know

    - App would encounter a runtime error that I didn't know how to fix

      - Was later fixed by teammember (thanks by the way)

  - Intentions for current period (Tuesday):

    - Run through the app to ensure that changes made outside of test project didn't break anything

- Ronan

  - What has been done over the last sprint period?

    - Scrum master responsibilities

  - Any Challenges/Problems?

    - N/A

  - What do you intend to do during this period?

    - Expanding on visual touches to bridge our data and our visuals

- Kaleb

  - What has been done over the last sprint period?

    - Implementing a basic Rooms interface as a page view

  - Any Challenges/Problems?

    - N/A

  - What do you intend to do during this period?

    - Implementing adding People to Rooms through the Rooms view

- Quinn

  - What has been done over the last sprint period?

    - GitHub Actions

    - Initial CI/CD Pipeline

    - Versioning Schema

    - Workflow changes

    - Adjusted Windows build to eliminate workflow bottleneck for some developers

  - Any Challenges/Problems?

    - Standard SemVar is mostly applicable to code bases that include a public API.

    - Home screen images and button images would not render in Windows release environments

      - This was solved by adding a text label element that would have an opacity of 1.0 on Windows, and 0.0 on Android

  - What do you intend to do during this period?

    - Share what I have learned with team, as well as thought processes behind changes

    - Assist team members with Build errors

- Dominic

  - What has been done over the last sprint period?

    - Person Update and Person Delete methods

  - Any Challenges/Problems?

    - Laptop cannot build and deploy properly in Android Emulator. Windows Environment would build, but nothing would be rendered on the screen, so I cannot select buttons.

  - What do you intend to do during this period?

    - Get assistance from a team member to test my code changes to see whether my methods work

    - [04.09.TR]:

- Jacob

  - What has been done over the last sprint period?

    - xUnit Tests for Create and Read person

  - Any Challenges/Problems?

    - Tests for Net10-Android cannot run without a service like Appium, which may be outside of the scope of this service

  - What do you intend to do during this period?

    - Research more into integrating xUnit tests into CI/CD pipeline

- Ronan

  - What has been done over the last sprint period?

    - Beginning of implementing representation of “is Favorite” property into the UI

  - Any Challenges/Problems?

    - The same Image rendering issues as before

  - What do you intend to do during this period?

    - Bugfixing and continuing to implement “favorites” feature into the UI

- Kaleb

  - What has been done over the last sprint period?

    - Added actual functionality, such as read and adding people to rooms, within the Rooms view

  - Any Challenges/Problems?

    - Mostly in non-functional requirements, such as a 3 second lag spike, which may be noticeable to users

  - What do you intend to do during this period?

    - Figuring out what can be done to lower the lag spike

- Quinn

  - What has been done over the last sprint period?

    - Assisted Jacob in bugfixing for his branch

    - Got Dominic up to speed with the changes, such as the elimination of the windows bottleneck, and the CI/CD pipeline

  - Any Challenges/Problems?

    - Catching everyone up with demonstrations led to less time to work on scrum documentation

  - What do you intend to do during this period?

    - Wrapping up scrum activities

- Dominic

  - What has been done over the last sprint period?

    - N/a

  - Any Challenges/Problems?

    - Windows build prevented the test builds from working until Thursday

  - What do you intend to do during this period?

    - Implementing Person Update and Delete

  - Progress made and contributions of each member

    - Jacob – Automating Unit testing

    - Kaleb – Rooms UI and UI-implementation of Room CRRUD

    - Ronan – Expanding on Visuals

    - Dominic – Person Update and Delete methods

## ⭐Deliverables

- Exported copy of your Scrum board (Trello / Planner / Github / ...) in excel format.

- Report length: 2-3 pages single spaced 10-12 point font.