## 2. Group Members (with Attendance):

| Group Member | Tuesday | Thursday | Notes (Optional) |
| --- | --- | --- | --- |
| Quinn Daniels | ☒ | ☒ |  |
| Ronan Eanes | ☒ | ☒ |  |
| Dominic Erhabor | ☒ | ☐ |  |
| Kaleb McKinney | ☒ | ☒ |  |
| Jacob Robidas | ☒ | ☒ |  |

## 3. Sprint Goal

The goal of this sprint is to integrate unit tests into our CI/CD pipeline, as well as to improve test coverage for our services’ methods. We have one outstanding user story that should also be completed this sprint.

### User stories:

- As a user, I want to be able to delete entries.

## 4. List of Tasks Performed:

| ### Delete Entry |  |  |  | Must |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Dominic Erharbor |  | Planned: | Unknown (missed class) |
| Status: | Completed |  | Actual: | Unknown (missed class) |
| Details: |  | Allow users to delete entries from their rolodex |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Unknown (missed class) |  |  |
| Solutions Applied: |  | Unknown (missed class) |  |  |
| Lessons Learned: |  | Unknown (missed class) |  |  |

| Write Unit Tests |  |  |  | Should |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Jacob Robidas |  | Planned: | 4 hours |
| Status: | In-progress |  | Actual: | N/A (not yet completed) |
| Details: |  | Implement unit tests using xUnit |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | N/A |  |  |
| Solutions Applied: |  | N/A |  |  |
| Lessons Learned: |  | N/A |  |  |

| Write README.md |  |  |  | Should |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Ronan Eanes |  | Planned: | 0.5 hours |
| Status: | Completed |  | Actual: | 1 hour |
| Details: |  | Write README.md file for GitHub repository |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | N/A |  |  |
| Solutions Applied: |  | N/A |  |  |
| Lessons Learned: |  | N/A |  |  |

| Update CI/CD pipeline |  |  |  | Should |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Quinn Daniels |  | Planned: | 9 hours |
| Status: | Completed |  | Actual: | 19 hours |
| Details: |  | Update CI/CD workflows to avoid unnecessary builds and managing versions for potential updates (updates not part of this task) |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Some errors on app installation, and memory runs out on some workflows (these have been rolled back for now) |  |  |
| Solutions Applied: |  | Use command line tools for app build (resolves installation problems) |  |  |
| Lessons Learned: |  | SDK platform tools is helpful for debugging and deploying the app. GitHub secrets is an all-or-nothing on edits (can’t only edit one part of the secret(s)) |  |  |

## 6. Sprint review:

  - Was the sprint goal achieved? Yes/No: Provide details.

    - Yes, the final user story was implemented this sprint. Unit tests are not finished, but we have most of the tests we want.

  - Feedback from Customers/Stake holders/Product owner, etc.

    - N/A

  - Focus for next sprint

    - Finish out unit tests and make the UI look nice, or at least get rid of anything weird looking, which there are a few places where the UI looks a bit strange. Additionally, we will prepare for the final presentation and have our first major release (not pre-release)

## 7. Sprint retrospective:

  - Changes to the Scrum process, if any, that the team likes to make to the following sprints.

    - N/A

  - Other planned adjustments.

    - N/A

## 8. Additional information, as appropriate.

  - Daily Scrum meetings summary

    - April 16, 2026:

- Jacob

  - What has been done over the last sprint period?

    - Unit tests written for most CRUD operations for Person, Room, and some of Block

  - Any Challenges/Problems?

    - None this week

  - What do you intend to do during this period?

    - Finish unit tests for all CRUD operations.

- Ronan

  - What has been done over the last sprint period?

    - Updates some visuals (button colors, primarily), written some documentation, and uploaded sprint reports from pervious sprints.

  - Any Challenges/Problems?

    - None this week

  - What do you intend to do during this period?

    - Update visuals for new UI from Update/Delete for person entries, add some more documentation.

- Quinn

  - What has been done over the last sprint period?

    - Implemented GitHub actions workflows and changed workflows to prevent unneeded build on non-code updates (docs, added sprint reports)

  - Any Challenges/Problems?

    - Some of the new workflows are running out of memory

  - What do you intend to do during this period?

    - Try to make it possible for the app to update after the initial release/download