## 2. Group Members (with Attendance):

| Group Member | Tuesday | Thursday | Notes (Optional) |
| --- | --- | --- | --- |
| Quinn Daniels | ☒ | ☒ |  |
| Ronan Eanes | ☒ | ☒ |  |
| Dominic Erhabor | ☒ | ☒ |  |
| Kaleb McKinney | ☒ | ☒ |  |
| Jacob Robidas | ☒ | ☒ |  |

## 3. Sprint Goal

The overall goal of this sprint is to get a minimum viable product deployed, to this end we will be focusing on these user stories:

- As a User, I want to Create a Person

- As a User, I want to View a Person

- As a User, I want to Edit a Person's Details

## 4. Total Sprint duration in hours (used in sprint planning):

- E.g. 5 members in team * (2 Hours/Class * 2 Classes/Week + [ X ] external_Hours/Week) * 1 Week/Sprint = 32 man-hours available for the sprint.

  - 5 * ((2 * 1) + [ X ] ) * (1) =  [ Y ] man-hours available for the sprint

## 5. List of Tasks Performed:

| ### Create Person Page |  |  |  | Urgent/Must |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Jacob Robidas |  | Planned: | 2 hours |
| Status: | In progress |  | Actual: | Xx Hours |
| Details: |  | Create a page to add a person to the database, link to current “Rolodex” |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Outside events prevented work on this feature outside of class Unfamiliar with XAML |  |  |
| Solutions Applied: |  |  |  |  |
| Lessons Learned: |  | AppShell routing is different from NavigationPage routing, though they do work with each other within the app |  |  |

| Enhance front-end visuals |  |  |  | Must |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Ronan Eanes |  | Planned: | 3 Hours |
| Status: | Completed |  | Actual: | 4 Hours |
| Details: |  | Update current home page’s appearance to match the fun/colorful vibe we envisioned in the proposal presentation |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Issue with image appearance, specifically with the background color |  |  |
| Solutions Applied: |  | Made a copy of the image that was being reused |  |  |
| Lessons Learned: |  |  |  |  |

| Create Rooms Page |  |  |  | Must |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Dominic Erhabor |  | Planned: | 4 Hours |
| Status: | Postponed |  | Actual: | 4 Hours |
| Details: |  | Implement page to create Rooms in the database, link to current “Rooms” page; Due to merge difficulties, this task won’t make it to the master branch this sprint |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Branch he forked from was 10 commits behind, making merging code very difficult. Not confident in his coding ability |  |  |
| Solutions Applied: |  | Reading documentation/looking up how to do things |  |  |
| Lessons Learned: |  | Is feeling better about writing code for MAUI |  |  |

| Research testing implementation |  |  |  | Should |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Quinn Daniels |  | Planned: | 1 Hour |
| Status: | Completed |  | Actual: | 2 Hours |
| Details: |  | Looked into automated unit testing + testing with the database. Looked into nUnit specifically. |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Confusion between integration and unit testing |  |  |
| Solutions Applied: |  |  |  |  |
| Lessons Learned: |  |  |  |  |

| Implement database seeding for testing |  |  |  | Should |
| --- | --- | --- | --- | --- |
| Task Info |  | Sprint Planning | Task Duration (Hours) |  |
| Quinn Daniels |  | Planned: | 3 Hours |  |
| In progress |  | Actual: | x Hours |  |
| Details: | Set up database seeding in DEBUG environment for testing purposes |  |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  |  |  |  |
| Solutions Applied: | Viewing old projects involving EF Core |  |  |  |
| Lessons Learned: |  |  |  |  |

## 6. Sprint review:

  - Was the sprint goal achieved? Yes/No: Provide details.

    - No, the sprint goal was not achieved, we still do not have a functional application. Jacob says he will have his part (the most important one of the sprint) completed by start of next sprint on Tuesday 03/10. Dominic’s code is important to the overall project, but not essential for the minimum viable product that we wanted to have completed by now, so the merge issues are not a contributing factor to the delay.

  - Feedback from Customers/Stake holders/Product owner, etc.

    - Can see progress being made, slowly, but should speed up.

  - Focus for next sprint

    - It will be the same is this sprint, since we did not complete any of the user stories, so the same 3 stories will be the focus.

## 7. Sprint retrospective:

  - Changes to the Scrum process, if any, that the team likes to make to the following sprints.

    - There doesn’t seem to be an issue with the scrum process itself, but we just need to get more done, in essence more doing and less planning the work, as I have observed some team members sketching extremely detailed plans for what they want to do, but not actually doing it.