Current Sprint Period: [02.24.MO – 02.27.FR]02.21.Saturday

## 2. Group Members (with Attendance):

| Group Member | Tuesday | Thursday | Notes (Optional) |
| --- | --- | --- | --- |
| Quinn Daniels | ☒ | ☒ |  |
| Ronan Eanes | ☐ | ☒ | (Out sick with flu on Tuesday) |
| Dominic Erhabor | ☐ | ☐ | Out sick |
| Kaleb McKinney | ☒ | ☒ |  |
| Jacob Robidas | ☒ | ☒ |  |

## 3. Sprint Goal

  - (User stories chosen for the sprint, and other activities)

- Converting Database ORM from sqlite-net-pcl to ef-core with SQLite

- Multiple Database Entities

## 4. Total Sprint duration in hours (used in sprint planning):

- E.g. 5 members in team * (2 Hours/Class * 2 Classes/Week + [ X ] external_Hours/Week) * 1 Week/Sprint = 24 man-hours available for the sprint.

  - 5 * ((2 * 1) + [ 2 ] ) * (1) =  [ 20 ] man-hours available for the sprint

## 5. List of Tasks Performed:

| ### Person CRRUD |  |  |  | MUST |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Jacob |  | Planned: | 3x Hours |
| Status: | In-Progress |  | Actual: | Xx Hours |
| Details: |  | Creating a Person entity with CRRUD function |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Switching to EF-Core |  |  |
| Solutions Applied: |  | Looking back at old projects for reference |  |  |
| Lessons Learned: |  |  |  |  |

| Sqlite-net-pcl -> EF-Core conversion |  |  |  | URGENT |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Kaleb |  | Planned: | 2x Hours |
| Status: | [Completed / In-progress / Postponed / Dropped ...] |  | Actual: | Xx Hours |
| Details: |  | Because PCL does not support foreign keys without Raw SQL, EF-Core was deemed more suitable, as it is familiar to the developers and supports FKs |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | - Everytime the build runs, the DB is reinitialized |  |  |
| Solutions Applied: |  |  |  |  |
| Lessons Learned: |  | [text] |  |  |

| Rooms/Categories DB Entity |  |  |  | URGENT |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Kaleb |  | Planned: | 2x Hours |
| Status: | In-Progress |  | Actual: | 2x Hours |
| Details: |  | Rooms serve as categories that People can be placed within |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Confusion surrounding the DB schema, such as the aggregator entities, like Record Collector and ContactInfo |  |  |
| Solutions Applied: |  | Collaboration and pair programming with Jacob |  |  |
| Lessons Learned: |  | [text] |  |  |

| ### Building Front-end UI - Rooms |  |  |  | MUST |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Ronan |  | Planned: | 2x Hours |
| Status: | Deferred |  | Actual: | 1x Hours |
| Details: |  | Will be beginning the skeleton of the Rooms pages in the front-end |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Designing UI within the code base for a database entry that does not yet exist |  |  |
| Solutions Applied: |  | Shifted focus to other UI/UX elements |  |  |
| Lessons Learned: |  |  |  |  |

| ### Design elements – Icon, Splash Text |  |  |  | Low |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Ronan |  | Planned: | 1.5x Hours |
| Status: | In Progress |  | Actual: | 2.5x Hours |
| Details: |  | Designing App Logo SVG that would fit the application, as well as internals within the code base, like splash text |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | App icon scaling. Initial design was square, had to be adapted to a circular-friendly design. |  |  |
| Solutions Applied: |  | MS-Paint. Collaboration with Quinn. PNG -> SVG converter website |  |  |
| Lessons Learned: |  | “some samsung devices have their app icons sized at 65% so it kept being way too big. once i figured out the 65% thing it fixed it” |  |  |

| ### Sprint Report 3 |  |  |  | [Priority] |
| --- | --- | --- | --- | --- |
|  | Task Info |  | Sprint Planning | Task Duration (Hours) |
| Owner: | Quinn |  | Planned: | 2x Hours |
| Status: | In-Progress |  | Actual: | 1+2+1 Hours |
| Details: |  | Updating the Sprint Report Template and |  |  |
| Post-Mortem |  |  |  |  |
| Challenges Faced: |  | Dominic’s absence causes issues in listing tasks |  |  |
| Solutions Applied: |  |  |  |  |
| Lessons Learned: |  | Scrum masters don’t need to declare development tasks and more time should be spent for the administrative documents |  |  |

## 6. Sprint review:

  - Was the sprint goal achieved? Yes/No: Provide details.

    - Yes. To my knowledge, ef-core conversion was successful, though there will be aspects to consider in the future to come, like database re-/instantiation and implementing our own migrations. To my knowledge, we have also implemented multiple entities, or at the very least, we have the ball rolling on that front.

  - Feedback from Customers/Stake holders/Product owner, etc.

    - Can the app be modified to keep the database when builds are performed, unless any breaking changes to the schema are made? It seems risky for the database to potentially be re-initialized each time that updates are performed. What if a user loses their entries? Can the data be exported and reimported?

  - Focus for next sprint

    - Improving team communication

    - Figuring out how to break up tasks so that they aren’t so dependent on one another, which may be difficult due to the hierarchical nature of the application’s relational database.

## 7. Sprint retrospective:

  - Changes to the Scrum process, if any, that the team likes to make to the following sprints.

    - Splitting User Stories/Epics and Task Backlog into separate columns

  - Other planned adjustments.

    - Including Attendance in Sprint report

## 8. Additional information, as appropriate.

  - Daily Scrum meetings summary

    - [02.24.TU]:

- Jacob

  - What has been done over the last sprint period?

    - Using a template for TestItem Entity to create a Person entity with CRRUD functions

  - Any Challenges/Problems?

    - Android.Runtime.Java exceptions and unhandled exceptions thrown in App.g.i.cs. Seems to be caused by Sqlite-net-pcl

  - What do you intend to do during this period?

    - Adapting person entity to EF-Core

- Ronan

    - N/A - Absent

- Kaleb

  - What has been done over the last sprint period?

    - Research into Sqlite-net-pcl ORM

  - Any Challenges/Problems?

    - SQLite-net- pcl does not support FKs.

  - What do you intend to do during this period?

    - Conversion of existing DB structure to EF Core

- Dominic

    - N/A - Absent

    - [02.26.TR]:

- Jacob

  - What has been done over the last sprint period?

    - The person entity should be adapted to ef-core now, and should be present in the database

    - Functions have been added to the Interface and Repository

  - Any Challenges/Problems?

    - Not currently a way to verify that persons were added to the DB, as the functions are not being called within the UI

  - What do you intend to do during this period?

    - Learning about XAML and getting function calls working

    - Simple ERD diagram to reflect an update in the schema (See Kaleb’s notes)

    - Bring in old Pokemon games so that the group can have references for possible UI design elements

- Ronan

  - What has been done over the last sprint period?

    - App icon

    - Recovering from the flu

  - Any Challenges/Problems?

    - Sizing of the icon

  - What do you intend to do during this period?

    - Working on internal UI elements

    - Adding tasks to Trello to reflect work performed

    - Working with Kaleb to plan development of further UI elements

- Kaleb

  - What has been done over the last sprint period?

    - EF-Core conversion.

    - Working on adding entities

    - Added “Block” properties to Person Entity

    - [Person] -> [Entry] -> [Blocks]

      - Blocks: additions to entries

        - Text/images

        - Dates

        - Relations

        - etc

  - Any Challenges/Problems?

    - Hitting an error in the Room DB entity

  - What do you intend to do during this period?

    - Troubleshooting

    - working with Kaleb and Ronan

- Dominic

  - N/A

  - Progress made and contributions of each member

    - Kaleb was instrumental in this sprint for making progress towards our goals.

    - Jacob faced a large set-back, but was able to adapt well. The changes in the schema that Kaleb and Jacob proposed on Thursday was surprising to me, but welcomed. I’m glad that they seem to be making this project more of their own, instead of just viewing it as “Quinn’s old project, revisited”. I look forward to working with them next week to get a better idea of things.

    - Ronan is recovering quickly. He was handicapped due to his absence on Tuesday, but identified the need for certain UI elements that didn’t require waiting on dependencies from other aspects of the project. The use of the SVG converter website surprised me, given what I know of vector-based images. I had anticipated more time being needed for the icon, but he surpassed my expectations.

    - I hope that Dominic is able to make it to more class meetings, but regardless, I want us to create a plan for absences so that all group members can remain contributing, even if they are not fully present.

## ⭐Deliverables

- Exported copy of your Scrum board (Trello / Planner / Github / ...) in excel format.

- Report length: 2-3 pages single spaced 10-12 point font.